****

|  |
| --- |
| **Request for Proposals**  **For**  **BLDC Water Wastewater Infrastructure Program**  **Tender Package # 4 – Southside Wastewater Treatment Facility Plant Upgrades**  **& Phase I Telemetry** |

Request for Proposals No.:

Issued: **December 14th , 2021**

Submission Deadline: **January 25th, 2022 at 3:00 PM (AST)**

TABLE OF CONTENTS

PART 1 – INVITATION AND SUBMISSION INSTRUCTIONS 5

1.1 Invitation to Proponents 5

1.2 RFP Contact 6

1.3 Type of Contract for Deliverables 6

1.4 RFP Timetable 7

1.5 Submission of Proposals 8

PART 2 – EVALUATION AND AWARD 10

2.1 Stages of Evaluation 10

2.2 Stage I – Mandatory Submission Requirements 10

2.3 Stage II –Evaluation 10

2.4 Stage III – Pricing 10

2.5 Selection of Top-Ranked Proponent 11

2.6 Notice to Proponent and Execution of Agreement 11

2.7 Failure to Enter into Agreement 11

PART 3 – TERMS AND CONDITIONS OF THE RFP PROCESS 12

3.1 General Information and Instructions 12

3.2 Communication after Issuance of RFP 13

3.3 Notification and Debriefing 14

3.4 Conflict of Interest and Prohibited Conduct 14

3.5 Confidential Information 16

3.6 Reserved Rights and Limitation of Liability 16

3.7 Governing Law and Interpretation 18

APPENDIX A – FORM OF AGREEMENT 19

APPENDIX B – SUBMISSION FORM 20

APPENDIX C – PRICING 24

APPENDIX D – RFP PARTICULARS 26

A. THE DELIVERABLES 26

B. WORK CLOSURE & TRAFFIC MANAGEMENT 27

C. MANDATORY SUBMISSION REQUIREMENTS 27

D. MANDATORY TECHNICAL REQUIREMENTS 28

E. PRE-CONDITIONS OF AWARD 29

F. RATED CRITERIA 29

APPENDIX E – CERTIFICATE OF CONFIRMATION OF NON-COLLUSION 32

**ANNEXIES**

ANNEX A –FORM OF AGREEMENT

ANNEX B – PRICING FORM

ANNEX C – SPECIFICATIONS LIST

ANNEX D – AGREEMENT ACKNOWLEDGEMENT

ANNEX E–- SUBCONTRACTOR INFORMATION

ANNEX F – LOCAL BENEFIT

ANNEX G – PERSONNEL QUALIFICATIONS

ANNEX H – SUBMITTALS LIST ACKNOWLEDGMENET

ANNEX I - SHOP DRAWINGS AND SUBMITTAL SPECIFICATION

**DRAWINGS**

G-0001- COVER SHEET & DRAWING INDEX

G-0002 – SHEET LIST AND ABBREVIATIONS

G-0003 – GENERAL NOTES & SPECIFICATIONS

G-0004 – GENERAL NOTES & SPECIFICATIONS

G-0005 - GENERAL NOTES & SPECIFICATIONS

G-0006 - GENERAL NOTES & SPECIFICATIONS

G-0007 - GENERAL NOTES & SPECIFICATIONS

G-0008 - GENERAL NOTES & SPECIFICATIONS

G-0009 - GENERAL NOTES & SPECIFICATIONS

G-0010 - GENERAL NOTES & SPECIFICATIONS

G-0011 - GENERAL NOTES & SPECIFICATIONS

D-0001 – SOUTHSIDE WWTP SITE CIVIL DEMO

D-0002 – SOUTHSIDE WWTP SITE CIVIL DEMO

D-0003 – RESVOIR 14 A&B DEMO PLAN

D-0004 – PUMP STATION 701 DEMO AND REHAB PLAN

C-0001 – SURVEY

C-0002 – SOUTHSIDE WWTP SITE CIVIL PIPING

C-0003 – WWTP YARD PIPING

C-0004– SOUTHSIDE RES. 14 A&B AND P.S.701 YARD PIPING

C-0005 – PUMP STATION 609 YARD PIPING

C-0006 – RESVOIR 14A&B PLAN VIEWS

C-0007 – RESVOIR 14 A&B DETAILS

C-0008 – RESVOIR 14 PLANS FOR REFERENCE ONLY

C-0009 – RESVOIR SECTIONS FOR REFERENCE ONLY

C-0010 – RESVOIR 14 SITE PREPERATION

C-0011 – PUMP STATION 701 PLAN

C-0012 – SECTIONS

C-0013 – SECTIONS

C-0014 – WASTEWATER CONTROL BUILDING

C-0015 – RESVOIR 14 A&B BOREHOLE DETAIL

C-0016 – FENCE

C-0017 – CHAIN LINK FENCE DETAILS

C-0018 – DETAILS

C-0019 – WASTEWATER PIPES BETWEEN TANK AND EQUIPMENT BUILDING

C-0020 – WASTEWATER EFFLUENT AND WAS PIPING

C-0021 – INFLUENT AND OVERFLOW PIPING

C-0022 – DETAILS

C-0023 – DETAILS

PF-1001 – SOUTHSIDE WWTP FLOW BLOCK DIAGRAM

PF-1002 – SOUTHSIDE WWTP PROCESS FLOW BACK DIAGRAM

PF-1003 – PROCESS & INSTRUMENTATION DIAGRAM WASTEWATER PACKAGED PLANTS

PF-1004 – PROCESS & INSTRUMENTATION DIAGRAM WASTEWATER PACKAGED PLANTS

PF-1005 – WAS PID

R-1 – LEGEND WASTER PACAKGED UNIT

R-2 – SYSTEM CONFIGURATION WASTEWATER PACKAGED PLANTS

R-3 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-4 - SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-5 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-6 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-7 – SYSTEM PIPING DETAILS WASTEWATER PACKAGED PLANTS

R-8 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-9 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-10 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-11 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-12 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-13 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-14 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-15 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-16 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-17 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-18 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-19 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

R-20 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

S-1 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

S-2 – SYSTEM DETAILS WASTEWATER PACKAGED PLANTS

S-3 – TANK MOUNT DETAILS WASTEWATER PACKAGED PLANTS

S-4 – TANK DETAILS WASTEWATER PACKAGED PLANTS

E-0001– SYMBOLS AND ABBREVIATIONS

E-0002 – ELECTRICAL SPECIFICATIONS

E-0003 – ELECTRICAL SPECIFICATIONS

E-0004 – ELECTRICAL SPECIFICATIONS

E-1001 – SOUTHSIDE WWTP ELECTRICAL SITE

E-1002 – PS-609 SITE PLAN

E-1003 – RESVOIR AREA ELECTRICAL SITE PLAN

E-1004 – WASTEWATER BUILDING LOCATION PLAN

E-1005 – PUMP STATION 701 PLAN

E-2001 – WASTEWATER TREATMENT PLANT GROUNDING RISER DIAGRAM

E-2002 – PUMPING STATION 609 GROUNDING RISER DIAGRAM

E-2003 – PUMPING STATION 701 GROUNDING RISER DIAGRAM

E- 3001 – ONE-LINE DIAGRAM AND WASTEWATER TREATMENT PLANT

E-3002 – ONE-LINE DIAGRAM AND PUMPING STATION 609

E-3003 – ONE-LINE DIAGRAM PP-701

E-3004 – PANEL SCHEDULES

E-3005 – SCHEDULES

E-3006 – CONDUIT AND CONDUCTOR TAB

E-3007 – CONDUIT AND CONDUCTOR TAB

E-4001 – SCHEMATICS AND WIRING DIAGRAMS

E-4002 – SCHEMATICS AND WIRING DIAGRAMS

E-5001 – DETAILS

E-5002 – DETAILS

E-5003 – DETAILS

E-5004 – FIBER BLOCK DIAGRAM

I-0001 – P&ID SYMBOLS AND ABBREVIATIONS

I-1001 – SCADA TELEMETRY DIAGRAM

I-2001 – CONTROL NARRATIVES AND HMI

I-3001 – ETHERNET I&O

I-3002 – ANALOG I&O

I-3003 – DISCRETE INPUTS WASTEWATER TREATMENT PLANT

I-3004 – DISCRETE OUTPUTS

I-3005 – FIBER ANALOG INPUTS

I-3006 – FIBER DIGITAL INPUTS

I-3007 – FIBER DIGITAL INPUTS

I-3008 – FIBER DIGITAL INPUTS

I-3009 – FIBER DIGITAL OUTPOUTS

I-4001 – DETAILS

I-4002 – DETAILS

M-1000 – MECHANICAL NOTES 7 SYMBOLS AND ABBREVIATION

M-1001 – MECHANICAL SCHEDULES

M-2001 - PIPING DIAGRAM

M-2002 – LOWER FLOOR PLAN

M-2003 – PUMP STATION 701 PLAN

M-3001 – CONTROL BUILDING HVAC

# PART 1 – INVITATION AND SUBMISSION INSTRUCTIONS

## 1.1 Invitation to Proponents

This Request for Proposals (the “RFP”) is an invitation by the Bermuda Land Development Company Ltd (BLDC) to prospective proponents to submit proposals for **BLDC Water Wastewater Infrastructure Program Tender Package # 3B Sanitary Sewer Force Main - Southside Area West,** as further described in Section A of the RFP Particulars (Appendix D) (the “Deliverables”).

The Works involve the supply and installation of new HDPE Sanitary sewer force main, PVC raceways for power and communication conduit of sizes and locations as shown on the Contract Drawings.

**The Summary of Works:**

The Works involve the demolition of all piping and equipment at the existing wastewater control building and existing Pump Station 701, the installation of 4 packaged wastewater treatment plants, the installation of HDPE and schedule 80 PVC above and below grade piping systems, the installation of Reservoir 14 piping and aeration systems, the installation of pumps/pump control panel/power panels/conduit and conductors in Pump Station 701, the installation of a Master PLC system and all conduit/conductors/fiber required for a complete installation and the completion of all other work as shown on the Contract Drawings.

The Major Elements of the Works consist of:

1. Contractor identification of all existing utility crossings and coordination for new piping installed in new trenches.
2. Open trench excavation, pipe and conduit installation, thrust blocks, backfilling, compaction and site restoration. Above grade pipe installation on wood posts with guard rail.
3. Demolition of electrical, piping and equipment infrastructure in the existing Wastewater Control Building and existing Pump Station 701, demolition of fencing at the existing wastewater control building.
4. Installation of four packaged wastewater treatment plants and assembly of their components, including all valves, pipes and pipe support systems, screens, ventilation louvers, ladders and platforms. Levelling of systems and placing of gravel at both ends of each system.
5. Installation of one wastewater lift station, lift station controller, and valve vault including concrete ballast.
6. Installation of a sludge thickener system including belt press, polymer mixing tank, polymer dosing pump, and control panel, wash water pump, WAS Pump, Wash Water Tank, air compressor and control panel plus all piping and electrical conduits and wire.
7. Installation of flow, pressure and level transducers.
8. Installation of a borehole.
9. Installation of a swirl concentrator
10. Installation of hose bibs.
11. Installation of air diffusers.
12. Relocation of three blower and their control panel for the existing wastewater control building to PS-701 including the installation of all piping, conduit and wire requirements.
13. Installation of pipe link seals.
14. Electrical panels, pump and PLC controllers, blower control panel, transformers, generator tap box.
15. Installation of sludge de-watering system including all piping, conduit, conductors, control panel.
16. Installation of electrical raceways, conductors and fiber systems, electrical conductors and fiber including conduit, equipment pads, electrical enclosures, and electrical handholes.
17. Installation of all other piping, fittings and accessories for completion of work to full operational capacity.
18. Core drilling of holes in concrete slabs.
19. Hydrostatic pipe testing (all pipes).
20. Electrical testing of all Conductors.
21. Installation of PS-701 valves, check valves, pumps and ductile iron piping.
22. Installation of PS-701 sump pump.
23. Installation of fencing including gates.
24. Modify two existing 500 gallon reclaimed water tanks, installation of RCWP-1 in tank, and reclaimed water piping for service water and sludge concentration wash down.
25. Installation of 3 ground grids.
26. Install control room UPS.
27. Install Supply and Exhaust Fans and ductwork.

For the Work Under this Contract the BLDC shall furnish the ietms listed below. For length and quantaties refer to Annex B and drawings:

1. 6" HDPE Lilac Stripe pipe (length as specified)
2. 4” HDPE Lilac striped (length as Specified)
3. 3” HDPE Reclaim Water
4. 2” HDPE striped Lilac (length as specified)
5. Four packaged wastewater treatment plants (delivered to Port of Bermuda)
6. Master PLC
7. Four 3” conical plug valves with actuators for wastewater plant influent control.
8. One Lift Station, Lift Station Valve Vault and Lift Station Controller (LS-WWTP)
9. Manual Knife Gate Valves: Nine 6”
10. Manual Knife Gate Valves: Five 4”
11. Manual Knife Gate Valves: Seven 3”
12. Manual Knife Gate Valves: Four 2”
13. Swing Check Valves: Two 3”
14. Raw Sewage Pumps: Two (RSP-1 and 2)
15. Flowmeters (FM-1 and FM-2)
16. Swirl Concentrator
17. Level Transmitters (3)
18. Sixty Diffusers
19. RSP-1 and 2 and their control panel
20. Belt Press including air compressor, WAS pump, Washwater Tank, Washwater Pump, Polymer Storage Tank, Polymer Pump, Polymer mixing tank and control panel
21. Re-circulating motorized valve: RCWV-609
22. Modulating Plug Valves: Four 3”
23. PP-609, WWTP and 701
24. AP-609, WWTP and 701
25. XFMR-609 and 701
26. Generator Tap Box
27. Transfer Switch: ATS-WWTP
28. Sump Pump 1
29. Pump Control Panel for Pump Station 701
30. UPS
31. Exhaust and Supply fans

The piping shall be picked up by the contractor from the BLDC pipe storage facility located at Lot 100 on Orange Hole road. The Contractor shall provide piping in all quantities and sizes above what is being provided by BLDC. All other materials shall be picked up at the BLDC warehouse located at Building P4 E Unit, #2 Wharf Street, St. George's DD03.

The Contractor will be responsible for the transport of all materials to storage on site or off site.

The Contractor is responsible for maintaining the security of the site area.

The Contractor shall ensure that there is no access to the active work site by members of the public during the contract period.

The Contractor is responsible for all traffic regulation to ensure a safe working area.

The Project shall be constructed under the FIDIC Conditions of Short Form of Contract and Annex A Form of Agreement Appendix; Particulars Condition (***Part A & B***).

**1.2** **RFP Contact**

For the purposes of this procurement process, the “RFP Contact” will be: **Stephen Tucker at email stucker@bldc.bm**

Proponents and their representatives are not permitted to contact any employees, officers, agents, elected or appointed officials or other representatives of the BLDC, other than the RFP Contact, concerning matters regarding this RFP. Failure to adhere to this rule may result in the disqualification of the proponent and the rejection of the proponent’s proposal.

Proponents that download this file and intend to respond to this RFP are required to register their interest with the RFP contact by emailing their company name and contact information to Stephen Tucker at email [stucker@bldc.bm](mailto:stucker@bldc.bm) prior to the Submission Deadline noted in the RFP timetable below.

Amendment/addenda (if any) will be posted at:

<https://www.bldc.bm/category/tenders-rfps/current-tenders-rfps/>

Proponents should visit the BLDC Portal on a regular basis during the procurement process.

## 1.3 Type of Contract for Deliverables

The selected proponent will be required to enter into an agreement with the BLDC for the provision of the Deliverables in the form attached as Appendix A to the RFP (the “Agreement”). It is the BLDC’s intention to enter into the Agreement with only one (1) legal entity.

The term of the Agreement is to be for a period of ninety (90) calendar days, Joint submissions are acceptable however if a joint submission is made, the submission must clearly indicate which party will act as the prime contractor.

## 1.4 RFP Timetable

|  |  |
| --- | --- |
| Issue Date of RFP | **December 14th, 2021** |
| Pre-Bid / Site Meeting | **January 6th, 2022** |
| Deadline for Questions | **January 19th, 2022** |
| Deadline for Issuing Addenda | **January 21st , 2022** |
| Submission Deadline | **January 25th , 2022** |
| Irrevocability Period |  |
| Anticipated Execution of Agreement | **February 7th, 2022** |

All times listed are in Atlantic Standard Time (AST). The RFP timetable is tentative only, and may be changed by the BLDC at any time. For greater clarity, business days mean all days that the BLDC is open for business.

**Pre- Bid meeting and Site Visit**

The Proponent’s designated representative is invited to attend a pre-bid meeting and site visit; the purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage.

The Proponent is requested, as far as possible, to submit any questions in writing, to reach the RFP Contact not later than three days before the meeting.

Non-attendance at the pre-bid meeting will not be a cause for disqualification of a proponent.

The Pre-bid meeting will take place at

**Date:** **January 6th , 2021- Two Sessions, (1) Site Visit and (2) Video Conference with Designer (2 hours)**

**Time:** TBD

**Place:** TBD

The Proponents or their official representative must register their presence with the RFP Contact at the start of the meeting stating the name of the company they represent their email address, and phone number.

All Proponents or their official representative(s) on their own cost and responsibility are advised to attend the Pre-Bid meeting and Site tour to examine the site of the proposed work, so as to be fully acquainted with existing conditions and limitations.

The BLDC reserves the right to refuse any request for individual conducted site tours, at any other time than that identified in this RFP.

Minutes of the meeting, including copies of the questions raised and responses given, will be furnished expeditiously to Proponents.  Any modification of the RFP documents that may become necessary as a result of the site tour meeting will be posted as addenda on the BLDC portal:

<https://www.bldc.bm/category/tenders-rfps/current-tenders-rfps/>.

## 1.5 Submission of Proposals

### 1.5.1 Proposals to be submitted at Prescribed Location

Proposals can be submitted either to:

1. Submission Box at the BLDC,

1 Triton House, Longfield Road, Southside, St. David’s, DD03 P.O. Box 220 St. George’s Bermuda

Attention Mr. Stephen Tucker

Ref: BLDC Water Wastewater Infrastructure Program Tender Package #3A- Sanitary Sewer Force Main - Southside Area East

1. Submission via Email to [stucker@bldc.bm](mailto:stucker@bldc.bm)

Attention Mr. Stephen Tucker

Ref: BLDC Water Wastewater Infrastructure Program Tender Package #3A- Sanitary Sewer Force Main - Southside Area East

### 1.5.2 Proposals to be submitted on Time

Proposals must be submitted at the location set out above or emailed on or before the Submission Deadline. Proposals submitted after the Submission Deadline will be rejected. Onus and responsibility rest solely with the proponent to deliver its proposal to the exact location (including floor, if applicable) indicated in the RFP on or before the Submission Deadline. The BLDC does not accept any responsibility for submissions delivered to any other location by the proponent or its delivery agents. Proponents are advised to make submissions well before the deadline. Proponents making submissions near the deadline do so at their own risk.

### 1.5.3 Proposals to be submitted in Prescribed Format

Proponents shall submit at minimum two (2) original signed hard copies of their proposal and one (1) electronic copy (e-copy) in Microsoft Word or Adobe PDF format. If both a hard copy and e-copy of the proposal are submitted and there is a conflict or inconsistency between the hard copy and the e-copy of the proposal, the hard copy of the proposal will prevail. Proposals should be submitted in a sealed package and prominently marked with the Tender Package Name and Number and RFP number (see RFP cover). The full legal name and return address of the proponent should be marked on the package as well**.**  Emailed submittals are also acceptable. Include the Tender Package Name and Number and RFP number in the subject line of the email. **Proposals will not be opened until December 14th, 2021 at 3:00 PM (AST)**

### 1.5.4 Amendment of Proposals

Proponents may amend their proposals prior to the Submission Deadline by submitting the amendment in a sealed package prominently marked with the RFP title and number and the full legal name and return address of the proponent to the location set out above. Any amendment should clearly indicate which part of the proposal the amendment is intended to amend or replace.

### 1.5.5 Withdrawal of Proposals

Proponents may withdraw their proposals prior to the Submission Deadline. To withdraw a proposal, a notice of withdrawal must be sent to the RFP Contact prior to the Submission Deadline and must be signed by an authorized representative of the proponent. The BLDC is under no obligation to return withdrawn proposals.

### 1.5.6 Proposals Irrevocable after Submission Deadline

Proposals shall be irrevocable for a period of 90 calendar days running from the moment that the Submission Deadline passes.

[End of Part 1]PART 2 – EVALUATION AND AWARD

## 2.1 Stages of Evaluation

The BLDC will conduct the evaluation of proposals in the following stages:

## 2.2 Stage I – Mandatory Submission Requirements

Stage I will consist of a review to determine which proposals comply with all of the mandatory submission requirements. Proposals that do not comply with all of the mandatory submission requirements as of the Submission Deadline will, subject to the express and implied rights of the BLDC, be rejected. The mandatory submission requirements are listed in Section C of the RFP Particulars (Appendix D).

### 2.2.1 No Amendment to Forms

Other than inserting the information requested on the mandatory submission forms set out in the RFP, a proponent may not make any changes to any of the forms. Any proposal containing any such changes, whether on the face of the form or elsewhere in the proposal, may be disqualified.

## 2.3 Stage II – Evaluation

Stage II will consist of the following two sub-stages:

### 2.3.1 Mandatory Technical Requirements

The BLDC will review the proposals to determine whether the mandatory technical requirements as set out in Section D of the RFP Particulars (Appendix D) have been met. The BLDC will also use previously submitted Statement of Qualifications submittals to determine if technical requirements have been met. Proposals that do not comply with all of the mandatory technical requirements will, subject to the express and implied rights of the BLDC, be disqualified and not evaluated further.

### 2.3.2 Rated Criteria

The BLDC will evaluate each qualified proposal on the basis of the non-price rated criteria as set out in Section F of the RFP Particulars (Appendix D).

## 2.4 Stage III – Pricing

Stage III will consist of a scoring of the submitted pricing of each qualified proposal in accordance with the price evaluation method set out in Pricing (Appendix C). The evaluation of price will be undertaken after the evaluation of mandatory requirements and rated criteria has been completed.

## 2.5 Selection of Top-Ranked Proponent

After the completion of Stage III, all scores from Stage II and Stage III will be added together and proponents will be ranked based on their total scores. Subject to the reserved rights of the BLDC, the top-ranked proponent will be selected to enter into the Agreement in accordance with the following section. In the event of a tie, the selected proponent will be the proponent selected by way of lowest price.

## 2.6 Notice to Proponent and Execution of Agreement

Notice of selection by the BLDC to the selected proponent shall be given in writing. The selected proponent shall execute the Agreement in the form attached as Appendix A to this RFP and satisfy any other applicable conditions of this RFP, including the pre-conditions of award listed in Section E of the RFP Particulars (Appendix D), within fifteen (15) days of notice of selection. This provision is solely for the benefit of the BLDC and may be waived by the BLDC.

## 2.7 Failure to Enter into Agreement

In addition to all of the BLDC’s other remedies, if a selected proponent fails to execute the Agreement or satisfy any applicable conditions within fifteen (15) days of notice of selection, the BLDC may, without incurring any liability, withdraw the selection of that proponent and proceed with the selection of another proponent.

[End of Part 2]PART 3 – TERMS AND CONDITIONS OF THE RFP PROCESS

## 3.1 General Information and Instructions

### 3.1.1 Proponents to Follow Instructions

Proponents should structure their proposals in accordance with the instructions in this RFP. Where information is requested in this RFP, any response made in a proposal should reference the applicable section numbers of this RFP.

### 3.1.2 Proposals in English

All proposals must be written in the English language only.

### 3.1.3 No Incorporation by Reference

The entire content of the proponent’s proposal should be submitted in a fixed form, and the content of websites or other external documents referred to in the proponent’s proposal but not attached will not be considered to form part of its proposal.

### 3.1.4 References and Past Performance

In the evaluation process, the BLDC may include information provided by the proponent’s referees and may also consider the proponent’s past performance or conduct on previous contracts with the BLDC or other institutions.

### 3.1.5 Information in RFP Only an Estimate

The BLDC and its advisers make no representation, warranty or guarantee as to the accuracy of the information and empirical data contained in this RFP or issued by way of addenda. Any quantities shown or data contained in this RFP or provided by way of addenda are estimates only, and are for the sole purpose of indicating to proponents the general scale and scope of the Deliverables. It is the proponent’s responsibility to obtain all the information necessary to prepare a proposal in response to this RFP.

### 3.1.6 Proponents to Bear Their Own Costs

The proponent will bear all costs associated with or incurred in the preparation and presentation of its proposal, including, if applicable, costs incurred for interviews, travel or demonstrations.

### 3.1.7 Proposal to be Retained by the BLDC

The BLDC will not return the proposal or any accompanying documentation submitted by a proponent.

### 3.1.8 No Guarantee of Volume of Work or Exclusivity of Contract

The BLDC makes no guarantee of the value or volume of work to be assigned to the successful proponent. The Agreement will not be an exclusive contract for the provision of the described Deliverables. The BLDC may contract with others for goods and services the same as or similar to the Deliverables or may obtain such goods and services internally.

### 3.1.9 Equivalency

When proprietary names, brands, catalogues or reference numbers are specified in the Deliverables, they are intended to set a minimum standard, and preference for any particular material or equipment is not intended. The proponent may offer material or equipment of similar characteristics, type, quality, appearance, finish, method of construction and performance and if doing so must disclose any difference in the characteristics, type, quality, appearance, finish, method of construction or performance of the material or equipment.

## 3.2 Communication after Issuance of RFP

### 3.2.1 Proponents to Review RFP

Proponents shall promptly examine all of the documents comprising this RFP, and

1. shall report any errors, omissions or ambiguities; and
2. may direct questions or seek additional information in writing by email to the RFP Contact on or before the Deadline for Questions. All questions or comments submitted by proponents by email to the RFP Contact shall be deemed to be received once the email has entered into the RFP Contact’s email inbox. No such communications are to be directed to anyone other than the RFP Contact. The BLDC is under no obligation to provide additional information, and the BLDC shall not be responsible for any information provided by or obtained from any source other than the RFP Contact. It is the responsibility of the proponent to seek clarification from the RFP Contact on any matter it considers to be unclear. The BLDC shall not be responsible for any misunderstanding on the part of the proponent concerning this RFP or its process.

### 3.2.2 All New Information to Proponents by Way of Addenda

This RFP may be amended only by addendum in accordance with this section. If the BLDC, for any reason, determines that it is necessary to provide additional information relating to this RFP, such information will be communicated to all proponents by addendum. All addenda will be published online at <https://www.bldc.bm/category/tenders-rfps/current-tenders-rfps/> Each addendum forms an integral part of this RFP and may contain important information, including significant changes to this RFP. Proponents are responsible for obtaining all addenda issued by the BLDC. In the Submission Form (Appendix B), proponents should confirm their receipt of all addenda by setting out the number of each addendum in the space provided.

### 3.2.3 Post-Deadline Addenda and Extension of Submission Deadline

If the BLDC determines that it is necessary to issue an addendum after the Deadline for Issuing Addenda, the BLDC may extend the Submission Deadline.

### 3.2.4 Verify and Clarify

When evaluating proposals, the BLDC may request further information from the proponent or third parties in order to verify or clarify the information provided in the proponent’s proposal. The information may include, without limitation, clarification with respect to whether a response meets the mandatory technical requirements set out in Section D of the RFP Particulars (Appendix D). The response received by the BLDC shall, if accepted by the BLDC, form an integral part of the proponent’s proposal.

## 3.3 Notification and Debriefing

### 3.3.1 Notification to Other Proponents

Once the Agreement is executed by the BLDC and a proponent, the other proponents may be notified directly in writing of the outcome of the procurement process.

### 3.3.2 Debriefing

Proponents may request a debriefing after receipt of a notification of the outcome of the procurement process. All requests must be in writing to the RFP Contact and must be made within sixty (60) days of such notification.

### 3.3.3 N/A

## 3.4 Conflict of Interest and Prohibited Conduct

### 3.4.1 Conflict of Interest

For the purposes of this RFP, the term “Conflict of Interest” includes, but is not limited to, any situation or circumstance where:

1. in relation to the RFP process, the proponent has an unfair advantage or engages in conduct, directly or indirectly, that may give it an unfair advantage, including but not limited to (i) having, or having access to, confidential information of the BLDC in the preparation of its proposal that is not available to other proponents, (ii) communicating with any person with a view to influencing preferred treatment in the RFP process (including but not limited to the lobbying of decision makers involved in the RFP process), or (iii) engaging in conduct that compromises, or could be seen to compromise, the integrity of the open and competitive RFP process or render that process non-competitive or unfair; or
2. in relation to the performance of its contractual obligations contemplated under a contract for the Deliverables, the proponent’s other commitments, relationships or financial interests (i) could, or could be seen to, exercise an improper influence over the objective, unbiased and impartial exercise of its independent judgement, or (ii) could, or could be seen to, compromise, impair or be incompatible with the effective performance of its contractual obligations.

### 3.4.2 Disqualification for Conflict of Interest

The BLDC may disqualify a proponent for any conduct, situation or circumstances, determined by the BLDC, in its sole and absolute discretion, to constitute a Conflict of Interest as defined above.

### 3.4.3 Disqualification for Prohibited Conduct

The BLDC may disqualify a proponent, rescind a notice of selection or terminate a contract subsequently entered into if the BLDC determines that the proponent has engaged in any conduct prohibited by this RFP.

### 3.4.4 Prohibited Proponent Communications

Proponents must not engage in any communications that could constitute a Conflict of Interest and should take note of the Conflict of Interest declaration set out in the Submission Form (Appendix B).

### 3.4.5 Proponent Not to Communicate with Media

Proponents must not at any time directly or indirectly communicate with the media in relation to this RFP or any agreement entered into pursuant to this RFP without first obtaining the written permission of the RFP Contact.

### 3.4.6 No Lobbying

Proponents shall not in relation to this RFP or the evaluation and selection process, engage directly or indirectly in any form of political action or other activity whatsoever to influence or attempt to influence the BLDC or its Board, in the selection or evaluation of any proponent.

### 3.4.7 Illegal or Unethical Conduct

Proponents must not engage in any illegal business practices, including activities such as bid-rigging, price-fixing, bribery, fraud, coercion or collusion. Proponents must not engage in any unethical conduct, including lobbying, as described above, or other inappropriate communications; offering gifts to any employees, officers, agents, elected or appointed officials or other representatives of the BLDC; deceitfulness; submitting proposals containing misrepresentations or other misleading or inaccurate information; or any other conduct that compromises or may be seen to compromise the competitive process provided for in this RFP.

### 3.4.8 Past Performance or Past Conduct

The BLDC may prohibit a supplier from participating in a procurement process based on past performance or based on inappropriate conduct in a prior procurement process, including but not limited to the following:

1. illegal or unethical conduct as described above;
2. the refusal of the supplier to honour its submitted pricing or other commitments; or
3. any conduct, situation or circumstance determined by the BLDC, in its sole and absolute discretion, to have constituted an undisclosed Conflict of Interest.

### 3.4.9 No Collusion

Proponents must not engage in any collusion and must sign the certificate as set out in the Certificate of Confirmation of Non-Collusion (Appendix E).

## 3.5 Confidential Information

### 3.5.1 Confidential Information of the BLDC

All information provided by or obtained from the BLDC in any form in connection with this RFP either before or after the issuance of this RFP

1. is the sole property of the BLDC and must be treated as confidential;
2. is not to be used for any purpose other than replying to this RFP and the performance of any subsequent contract for the Deliverables;
3. must not be disclosed without prior written authorization from the BLDC; and
4. must be returned by the proponent to the BLDC immediately upon the request of the BLDC.

### 3.5.2 Confidential Information of Proponent

A proponent should identify any information in its proposal or any accompanying documentation supplied in confidence for which confidentiality is to be maintained by the BLDC. The confidentiality of such information will be maintained by the BLDC, except as otherwise required by the Public Access to Information Act 2010 or by order of a court or tribunal. Proponents are advised that their proposals will, as necessary, be disclosed on a confidential basis to advisers retained by the BLDC to advise or assist with the RFP process, including the evaluation of proposals. If a proponent has any questions about the collection and use of personal information pursuant to this RFP, questions are to be submitted to the RFP Contact.

## 3.6 Reserved Rights and Limitation of Liability

### 3.6.1 Reserved Rights of the BLDC

The BLDC reserves the right to

1. make public the names of any or all proponents;
2. make changes, including substantial changes, to this RFP provided that those changes are issued by way of addendum in the manner set out in this RFP;
3. request written clarification or the submission of supplementary written information in relation to the clarification request from any proponent and incorporate a proponent’s response to that request for clarification into the proponent’s proposal;
4. assess a proponent’s proposal on the basis of: (i) a financial analysis determining the actual cost of the proposal when considering factors including quality, service, price and transition costs arising from the replacement of existing goods, services, practices, methodologies and infrastructure (howsoever originally established); and (ii) in addition to any other evaluation criteria or considerations set out in this RFP, consider any other relevant information that arises during this RFP process;
5. waive formalities and accept proposals that substantially comply with the requirements of this RFP;
6. verify with any proponent or with a third party any information set out in a proposal;
7. check references other than those provided by any proponent;
8. disqualify a proponent, rescind a notice of selection or terminate a contract subsequently entered into if the proponent has engaged in any conduct that breaches the process rules or otherwise compromises or may be seen to compromise the competitive process;
9. select a proponent other than the proponent whose proposal reflects the lowest cost to the BLDC;
10. cancel this RFP process at any stage;
11. cancel this RFP process at any stage and issue a new RFP for the same or similar deliverables;
12. accept any proposal in whole or in part; or
13. reject any or all proposals;

and these reserved rights are in addition to any other express rights or any other rights that may be implied in the circumstances.

### 3.6.2 Limitation of Liability

By submitting a proposal, each proponent agrees that

1. neither the BLDC nor any of its employees, officers, agents, elected or appointed officials, advisors or representatives will be liable, under any circumstances, for any claim arising out of this proposal process including but not limited to costs of preparation of the proposal, loss of profits, loss of opportunity or for any other claim; and
2. the proponent waives any claim for any compensation of any kind whatsoever, including claims for costs of preparation of the proposal, loss of profit or loss of opportunity by reason of the BLDC’s decision to not accept the proposal submitted by the proponent, to enter into an agreement with any other proponent or to cancel this proposal process, and the proponent shall be deemed to have agreed to waive such right or claim.

## 3.7 Governing Law and Interpretation

These Terms and Conditions of the RFP Process (Part 3)

1. are intended to be interpreted broadly and independently (with no particular provision intended to limit the scope of any other provision);
2. are non-exhaustive and shall not be construed as intending to limit the pre-existing rights of the BLDC; and
3. are to be governed by and construed in accordance with the laws of Bermuda applicable therein.

[End of Part 3]APPENDIX A – FORM OF AGREEMENT

See Annex A - Form of Agreement

# APPENDIX B – SUBMISSION FORM

1. Proponent Information

| Please fill out the following form, naming one person to be the proponent’s contact for the RFP process and for any clarifications or communication that might be necessary. | |
| --- | --- |
| Full Legal Name of Proponent or Personal/Given Name: |  |
| Representative Name (Person with Signing Authority) / Title: |  |
| Any Other Relevant Name under which Proponent Carries on Business: |  |
| Street Address: |  |
| City, Province/State: |  |
| Country: |  |
| Postal Code: |  |
| Phone Number: |  |
| Proponent’s Social Insurance Number issued by the Government of Bermuda: |  |
| Proponent’s Payroll Tax Number issued by the Government of Bermuda: |  |
| Company Website (if any): |  |
| Proponent Contact  Name and Title: |  |
| Proponent Contact Phone: |  |
| Proponent Contact Fax: |  |
| Proponent Contact Email: |  |

2. Offer

The proponent has carefully examined the RFP documents and has a clear and comprehensive knowledge of the Deliverables required under the RFP. By submitting a proposal, the proponent agrees and consents to the terms, conditions and provisions of the RFP, including the Form of Agreement, and offers to provide the Deliverables in accordance therewith at the rates set out in its proposal.

3. Rates

The proponent has submitted its rates in accordance with the instructions in the RFP and in Pricing (Appendix C) in particular. The proponent confirms that it has factored all of the provisions of Appendix A, including insurance and indemnity requirements, into its unit cost pricing assumptions and calculations.

4. Addenda

The proponent is requested to confirm that it has received all addenda by listing the addenda numbers, \_\_\_\_\_\_\_\_\_\_to \_\_\_\_\_\_\_\_\_\_\_\_(if applicable) issued by the BLDC, or if no addenda were issued by the BLDC write the word “None”. The onus is on proponents to make any necessary amendments to their proposals based on the addenda. The proponent confirms it has read, received and complied with these addenda. Proponents who fail to complete this section will be deemed to have received all posted addenda.

5. No Prohibited Conduct

The proponent declares that it has not engaged in any conduct prohibited by this RFP.

6. Conflict of Interest

Proponents must declare all potential Conflicts of Interest, as defined in section 3.4.1 of the RFP. This includes disclosing the names and all pertinent details of all individuals (employees, advisers, or individuals acting in any other capacity) who (a) participated in the preparation of the proposal; **AND** (b) were employees of the BLDC within twelve (12) months prior to the Submission Deadline.

If the box below is left blank, the proponent will be deemed to declare that (a) there was no Conflict of Interest in preparing its proposal; and (b) there is no foreseeable Conflict of Interest in performing the contractual obligations contemplated in the RFP.

Otherwise, if the statement below applies, check the box.

* The proponent declares that there is an actual or potential Conflict of Interest relating to the preparation of its proposal, and/or the proponent foresees an actual or potential Conflict of Interest in performing the contractual obligations contemplated in the RFP.

If the proponent declares an actual or potential Conflict of Interest by marking the box above, the proponent must set out below details of the actual or potential Conflict of Interest:

|  |
| --- |
|  |
|  |
|  |

7. Proposal Irrevocable

The proponent agrees that its proposal shall be irrevocable for a period of 120 days following the Submission Deadline.

**8. Disclosure of Information**

Any information collected or used by or on behalf of the BLDC under this solicitation document is subject to the Public Access to Information Act 2010 (“Act”). The information belongs to a class of information that might be made available to the general public unless it is contained in a record that is exempt from disclosure under the Act. Any questions regarding the collection, use, or disclosure of the information should be directed to the public authority that issued this solicitation document.

**9. Execution of Agreement**

The proponent agrees that in the event its proposal is selected by the BLDC, in whole or in part, it will finalize and execute the Agreement in the form set out in Appendix A to this RFP in accordance with the terms of this RFP.

|  |  |  |
| --- | --- | --- |
|  |  |  |
| Signature of Witness |  | Signature of Proponent Representative |
|  |  |  |
| Name of Witness |  | Name of Proponent Representative |
|  |  |  |
|  |  | Title of Proponent Representative |
|  |  |  |
|  |  | Date |
|  |  |  |
|  |  | I have the authority to bind the proponent. |

# APPENDIX C – PRICING

1. Instructions on How to Provide Pricing

1. Proponents should provide the information requested under section 3 below (“Required Pricing Information”) by reproducing and completing Annex B attached in this proposal, and to be fully filled and signed in their submission of the proposal.
2. Pricing must be provided in Bermuda funds, inclusive of all applicable duties and taxes.
3. Pricing quoted by the proponent must be all-inclusive and must include all labour and material costs, all travel and carriage costs, all insurance costs, all costs of delivery, all costs of installation and set-up, including any pre-delivery inspection charges, and all other overhead, including any fees or other charges required by law.
4. All Work to complete the trenching, installation and reinstatement as detailed on the drawings and in these Technical Specifications shall be covered within the unit prices and lump sum costs in Annex B- Price Form. All prices shall be all-inclusive and include all preliminary set up costs, labour, equipment and materials to complete each task. If a specific task is not identified separately, the Contractor shall assume that it is included as part of another related listed item or items.
5. The measure shall be the actual cost of works done excluding any disallowed costs. The actual cost shall be assessed by the Owner’s Representative from the supporting information submitted by the Contractor.
6. All Work to complete the trenching, installation and reinstatement as detailed on the drawings and in the Technical Specifications shall be covered within the prices in Annex B, Price Form. All prices shall be all-inclusive and include all preliminary set up costs, labor, equipment and materials to complete each task. If a specific task is not identified separately in Annex B, the Contractor shall assume that it is included as part of another related listed item or items.

2. Evaluation of Pricing

Pricing is worth **35 points** of the total score.

Pricing will be scored as follows”

Pricing will be scored based on a relative pricing formula using the rates set out in the pricing form. Each proponent will receive a percentage of the total possible points allocated to price for the particular category it has bid on, which will be calculated in accordance with the following formula:

**𝑙𝑜𝑤𝑒𝑠𝑡 𝑝𝑟𝑖𝑐𝑒 ÷ 𝑝𝑟𝑜𝑝𝑜𝑛𝑒𝑛𝑡 ′ 𝑠 𝑝𝑟𝑖𝑐𝑒 × 𝑤𝑒𝑖𝑔ℎ𝑡𝑖𝑛𝑔 = 𝑝𝑟𝑜𝑝𝑜𝑛𝑒𝑛𝑡 ′ 𝑠 𝑝𝑟𝑖𝑐𝑖𝑛𝑔 𝑝𝑜𝑖𝑛𝑡**

In addition to any rights to verify, clarify and supplement,

The BLDC will examine the responses to determine whether they are complete, whether any computational errors have been made, whether the documents have been properly signed, and whether the bids are generally in order.

In addition to any rights to verify, clarify and supplement,

1. The BLDC will examine the responses to determine whether they are complete, whether any computational errors have been made, whether the documents have been properly signed, and whether the bids are generally in order.
2. Arithmetical errors will be rectified on the following basis:
   1. Where there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected. If the proponent does not accept the correction of errors, its Bid will be rejected. If there is a discrepancy between words and figures the amount in words will prevail;
   2. Where there is a discrepancy between the amounts in figures and in words, the amounts in words will govern; and
   3. Where there is a discrepancy between the individual lump sums and the total amounts derived for the sum of the individual lump sum, the individual lump sum as quoted will govern, and the total amount will be corrected.

3. Required Pricing Information

See Annex B – Proposal Price Breakdown Form

# APPENDIX D – RFP PARTICULARS

## A. THE DELIVERABLES

The Works involve the demolition of all piping and equipment at the existing wastewater control building and existing Pump Station 701, the installation of 4 packaged wastewater treatment plants, the installation of HDPE and schedule 80 PVC above and below grade piping systems, the installation of Reservoir 14 piping and aeration systems, the installation of pumps/pump control panel/power panels/conduit and conductors in Pump Station 701, the installation of a Master PLC system and all conduit/conductors/fiber required for a complete installation and the completion of all other work as shown on the Contract Drawings.

The Major Elements of the Works consist of:

1. Contractor identification of all existing utility crossings and coordination for new piping installed in new trenches.
2. Open trench excavation, pipe and conduit installation, thrust blocks, backfilling, compaction and site restoration. Above grade pipe installation on wood posts with guard rail.
3. Demolition of electrical, piping and equipment infrastructure in the existing Wastewater Control Building and existing Pump Station 701, demolition of fencing at the existing wastewater control building.
4. Installation of four packaged wastewater treatment plants and assembly of their components, including all valves, pipes and pipe support systems, screens, ventilation louvers, ladders and platforms. Levelling of systems and placing of gravel at both ends of each system.
5. Installation of one wastewater lift station, lift station controller, and valve vault including concrete ballast.
6. Installation of a sludge thickener system including belt press, polymer mixing tank, polymer dosing pump, and control panel, wash water pump, WAS Pump, Wash Water Tank, air compressor and control panel plus all piping and electrical conduits and wire.
7. Installation of flow, pressure and level transducers.
8. Installation of a borehole.
9. Installation of a swirl concentrator
10. Installation of hose bibs.
11. Installation of air diffusers.
12. Relocation of three blower and their control panel for the existing wastewater control building to PS-701 including the installation of all piping, conduit and wire requirements.
13. Installation of pipe link seals.
14. Electrical panels, pump and PLC controllers, blower control panel, transformers, generator tap box.
15. Installation of sludge de-watering system including all piping, conduit, conductors, control panel.
16. Installation of electrical raceways, conductors and fiber systems, electrical conductors and fiber including conduit, equipment pads, electrical enclosures, and electrical handholes.
17. Installation of all other piping, fittings and accessories for completion of work to full operational capacity.
18. Core drilling of holes in concrete slabs.
19. Hydrostatic pipe testing (all pipes).
20. Electrical testing of all Conductors.
21. Installation of PS-701 valves, check valves, pumps and ductile iron piping.
22. Installation of PS-701 sump pump.
23. Installation of fencing including gates.
24. Modify two existing 500 gallon reclaimed water tanks, installation of RCWP-1 in tank, and reclaimed water piping for service water and sludge concentration wash down.
25. Installation of 3 ground grids.
26. Install control room UPS.
27. Install Supply and Exhaust Fans and ductwork.

For the Work Under this Contract the BLDC shall furnish the ietms listed below. For length and quantaties refer to Annex B and drawings:

1. 6" HDPE Lilac Stripe pipe (length as specified)
2. 4” HDPE Lilac striped (length as Specified)
3. 3” HDPE Reclaim Water
4. 2” HDPE striped Lilac (length as specified)
5. Four packaged wastewater treatment plants (delivered to Port of Bermuda)
6. Master PLC
7. Four 3” conical plug valves with actuators for wastewater plant influent control.
8. One Lift Station, Lift Station Valve Vault and Lift Station Controller (LS-WWTP)
9. Manual Knife Gate Valves: Nine 6”
10. Manual Knife Gate Valves: Five 4”
11. Manual Knife Gate Valves: Seven 3”
12. Manual Knife Gate Valves: Four 2”
13. Swing Check Valves: Two 3”
14. Raw Sewage Pumps: Two (RSP-1 and 2)
15. Flowmeters (FM-1 and FM-2)
16. Swirl Concentrator
17. Level Transmitters (3)
18. Sixty Diffusers
19. RSP-1 and 2 and their control panel
20. Belt Press including air compressor, WAS pump, Washwater Tank, Washwater Pump, Polymer Storage Tank, Polymer Pump, Polymer mixing tank and control panel
21. Re-circulating motorized valve: RCWV-609
22. Modulating Plug Valves: Four 3”
23. PP-609, WWTP and 701
24. AP-609, WWTP and 701
25. XFMR-609 and 701
26. Generator Tap Box
27. Transfer Switch: ATS-WWTP
28. Sump Pump 1
29. Pump Control Panel for Pump Station 701
30. UPS
31. Exhaust and Supply fans

The piping shall be picked up by the contractor from the BLDC pipe storage facility located at Lot 100 on Orange Hole road. The Contractor shall provide piping in all quantities and sizes above what is being provided by BLDC. All other materials shall be picked up at the BLDC warehouse located at Building P4 E Unit, #2 Wharf Street, St. George's DD03.

The Contractor will be responsible for the transport of all materials to storage on site or off site.

The Project shall be constructed under the FIDIC Conditions of Short Form of Contract and Annex A Form of Agreement Appendix; Particulars Condition (***Part A & B***).

## B. WORK CLOSURE &TRAFFIC MANAGEMENT

1. The selected proponent will be responsible for the following items:
   1. Management of Traffic during working and non working hours at this site.
   2. Conformance with all Ministry of Public Works Department of Highways permit requirements
   3. The Contractor is responsible for maintaining the security of the site area
   4. Protection of existing utilities and properties.

## C. MANDATORY SUBMISSION REQUIREMENTS

### 1. **Submission Form (Appendix B)**

Each proposal must include a Submission Form (Appendix B) completed and signed by an authorized representative of the proponent.

### **2.** **Submission of** **Certificate of Confirmation of Non-Collusion (Appendix E)**

### Each proposal must include a completed and duly signed copy of the Certificate of Confirmation of Non-Collusion form

### **3.** **Submission of a Signed Form of Agreement (Annex A**)

* 1. Sign the First Page- acknowledgment (First Page)
  2. Fill the tender Amount offer and Sign the Acceptance (second Page)
  3. Initialize all Pages of Annex A- where it is stated Initial. (all pages shall be initialized)

### **4.** **Proposal Price Breakdown -** **Pricing (Annex B)**

Each proposal must include pricing information that complies with the instructions contained in and Annex B (proposal Price Breakdown and comply with all requirements in Appendix C (pricing) :

1. Fill The unit rates and total Sum in addition to the Labour & equipment rates
2. Sign both pages under the Tender lump sum cost and Labor & equipment rates

### **3.** **Other Mandatory Submission Requirements to fill and Sign**

1. Under **Annex C**
   1. Initialize The Specification List page for Concurrence
2. Under **Annex D**
   1. Sign the Document
3. Under **Annex E** 
   1. Provide and fill the Necessary Information
   2. Sign the Form
4. Under **Annex F**
   1. Provide and Fill the necessary information
5. Under **Annex G**
   1. Provide and Fill the necessary information
6. Under **Annex H**
   1. Fill and Sign the Document
   2. Initialize all pages

## D. MANDATORY TECHNICAL REQUIREMENTS

**D1. Specifications**

The Proponent and/or Proponent’s sub-contractor has read the specification within the Drawings set and the specification list as depicted in Annex C – Specifications List in addition to Annex I - Submittals and Shop Drawings Specification.

**D2. Eligibility Requirements**

The Proponent and/or the Proponent’s sub-contractors must meet certain requirements, specified herein, in order to be considered as acceptable to provide a proposal or the project. Proponents, sub-contractors and contracting teams, who fail to meet with the requirements specified herein as to qualifications, will not qualify for this project, and their proposals will not be accepted.

The Proponent must have a minimum of 5 years’ experience in the provision of contracting services to provide pipeline installation works

In addition to the experience of the firm or firms as noted above, the experience of the key individuals responsible for the project must meet the following criteria:

Contractor’s Project Manager: 5 years of experience in sea bed and trenching pipeline/Conduit installation and road works

The Proponent shall submit with his completed proposal all appropriate documentation in order to demonstrate the necessary experience and expertise. This shall include descriptions of relevant and similar past projects, details of their Project Team with resumes of key personnel to be assigned to the project and the names and full details of experience of any sub-contractors.

## E. PRE-CONDITIONS OF AWARD

**Proof of Insurance**

The successful proponent shall furnish the BLDC with certificates showing the type, amount, class of operations covered, effective dates, and date of expiration of policies as may be expected. Such certificates shall also contain substantially the following statement: The insurance covered by this certificate will not be cancelled or materially altered, except after thirty (30) days written notice has been received by the BLDC.

**Financial (Local) Checks**

Prior to awarding a contract to the selected Proponent, the contracting department will perform financial checks to confirm whether the Proponent is delinquent in making payments to the Government for Social Insurance contributions, Payroll Tax or any other debt recorded by the Accountant General’s Debt Collection Section, and will perform a check with the Bermuda Registrar of Companies to confirm whether the Proponent is a proper legal entity that is in good standing.

## F. RATED CRITERIA

The following sets out the categories, weightings and descriptions of the rated criteria of the RFP. Proponents who do not meet a minimum threshold score for a category will not proceed to the next stage of the evaluation process.

Proposals will be evaluated to determine the best value offered to the BLDC based on pre-determined criteria:

* + - * 1. The bid price alone will not be the sole determining factor in be selection of the successful proponent for this work. The BLDC will consider the proposal costs for all items identified herein together with the proponent’s previously supplied Statement of Qualifications, eligibility requirements, references, and understanding of the scope of work to form the basis for its decision on who will be selected. The BLDC reserves the right to reject any or all bids and to determine which bid is, in the BLDC's judgment, the most responsive.
        2. The evaluation committee may, at its sole option, ask for interviews or oral presentations by any Proponent(s) participating in this process (creation of a short list). Attendance at any such interview will be at the Proponent’s expense.

The evaluation committee may seek written clarification from any or all prospective contractors in order to better understand and to evaluate the proposal.

**Evaluation Criteria table**

|  |  |  |
| --- | --- | --- |
| **#** | **Category** | **Weighting (%)** |
| 1. | Technical Knowledge, Experience from Pre Qualification submission | 30 |
| 2. | Project Approach Methodology & Schedule from Pre Qualification submission | 5 |
| 3. | Pricing | 35 |
| 4. | Attendance of Pre-Bid site meeting | 5 |
| 5. | SOCIAL, ENVIRONEMENT AND ECONOMIC from Pre Qualification submission | 20 |
|  | Total | 100 |

1. **Technical Knowledge, Experience from Pre Qualification submission**



1. **Project Approach Methodology & Schedule from Pre Qualification submission**



1. **Pricing**



**4. Attendance of Pre-Bid site meeting**



**5. SOCIAL, ENVIRONEMENT AND ECONOMIC from Pre Qualification submission**



Components to be evaluated include:

1. Availability of competent and qualified personnel and other resources to perform the Services;
2. qualifications and past performance of assigned staff for similar assignments;
3. the Contractor’s Corporate Background and performance on similar projects;
4. proposed quality management plan for the project;
5. Business integrity management system

# APPENDIX E – CERTIFICATE OF CONFIRMATION OF NON-COLLUSION

### Notes for the Proponents

The essence of Open Submissions is that the BLDC shall receive bona fide competitive proposals from suitably qualified persons or entities. In recognition of this principle, each person or entity that submits a proposal will be required, by way of the signature of a duly authorized representative of the company, to confirm that the proposal has been submitted without any form of collusion.

All proponents must complete and sign a Certificate of Confirmation of Non-Collusion. Any proposals submitted which do not include a signed copy of the Certificate will be wholly rejected and will not be included in the evaluation process.

If it is later found that the undertakings made below have been breached at any stage of the procurement process, then the proponent will be expelled from the process immediately. In the event that this is discovered after a contract award, legal action may be taken against the proponent and/or any party involved in the matter.

Any proponent that submits false information in response to this Request for Proposals (RFP), and any other person or entity involved in collusion, may be excluded from competing for future contracts Offered by the BLDC.

### Confirmation of non-collusion

I/We certify that this is a bona fide proposal, intended to be competitive and that I/We have not fixed or adjusted the amount of the proposal or the rates and prices quoted by or under or in accordance with any agreement or arrangement with any other person.

I/We confirm that we have not received any information, other than that contained within the RFP pack, or supplementary information provided to all proponents.

I/We also certify that I/We have not done and undertake that I/We will not do at any time any of the following acts:

1. communicating to a person other than the RFP Contact the amount or approximate amount of my/our proposed proposal (other than in confidence in order to obtain quotations necessary for the preparation of the proposal for insurance);
2. entering into any agreement or arrangement with any other person that he shall refrain from competing or as to the amount of any proposal to be submitted; or
3. offering or agreeing to pay or give or paying any sum of money, inducement, gift /hospitality or valuable consideration directly or indirectly to any person in relation to this procurement.

Signed

(1) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Title \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(2) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Title \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

for and on behalf of\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_